## Slide 1
WEEKLY WORKSTREAM MEETING
Weekly Workstream
Meeting
Date: 16 Sept 2026
1
Notes: Weekly workstream status review — Kenya Sprint 3, SIT (QA) execution and defect summary for Gen UG, Life UG and Gen TZ. Date: 16 Sept 2026.

## Slide 2
2
KENYA
Kenya – Sprint 3 (as on 15th Sept)
Sprint 3 | General Kenya
MODULE | Passed | Failed | Blocked | In Progress | Not Executed | Total | Pass Rate
Budgeting | 3 | 0 | 4 | 4 | 26 | 37 | 9%
Reinsurance | 6 | 0 | 0 | 1 | 17 | 24 | 25%
Total | 9 | 0 | 4 | 5 | 43 | 61 | 16%
EXECUTION RATE
16%
Sprint 3 · General Kenya
OVERALL PASS RATE
16%
Sprint 3 · General Kenya
STATUS NOTE
Sprint 3 execution status remains constant with the previous weekly report status, as the build is still in progress.
Notes: Kenya Sprint 3: 61 cases — 9 passed, 0 failed, 4 blocked, 5 in progress, 43 not executed. Execution rate 16%, overall pass rate 16%. Unchanged week on week; build still in progress.

## Slide 3
3
SIT (QA) | EXECUTION
SIT (QA) Execution Report Summary for Gen UG, Life UG & Gen TZ
General Uganda | SIT (QA)
Exec. 34% Pass 31%
MODULE | Passed | Failed | Blocked | In Progress | Not Executed | Total | Pass Rate
Fixed Assets Management | 11 | 3 | 0 | 1 | 11 | 26 | 42%
Procurement | 28 | 3 | 13 | 6 | 10 | 60 | 60%
Cash and Bank Management | 16 | 0 | 7 | 0 | 11 | 34 | 59%
General Ledger | 0 | 0 | 0 | 0 | 79 | 79 | 0%
Total | 55 | 6 | 20 | 7 | 111 | 199 | 31%
Life Uganda | SIT (QA)
Exec. 36% Pass 34%
MODULE | Passed | Failed | Blocked | In Progress | Not Executed | Total | Pass Rate
Fixed Assets Management | 13 | 3 | 0 | 1 | 8 | 25 | 52%
Intergations (ILMS) | 2 | 0 | 0 | 0 | 0 | 2 | 100%
Procurement | 17 | 0 | 13 | 1 | 29 | 60 | 36%
Cash and Bank Management | 21 | 1 | 7 | 0 | 6 | 35 | 75%
General Ledger | 9 | 0 | 0 | 0 | 70 | 79 | 11%
Total | 62 | 4 | 20 | 2 | 113 | 201 | 34%
General Tanzania | SIT (QA)
Exec. 22% Pass 19%
MODULE | Passed | Failed | Blocked | In Progress | Not Executed | Total | Pass Rate
Fixed Assets Management | 9 | 1 | 0 | 0 | 15 | 25 | 36%
Procurement | 8 | 1 | 13 | 2 | 41 | 65 | 15%
Cash and Bank Management | 5 | 1 | 8 | 2 | 20 | 36 | 18%
General Ledger | 0 | 0 | 0 | 0 | 78 | 78 | 0%
Total | 21 | 3 | 17 | 4 | 81 | 126 | 19%
Chart: Execution vs Overall Pass Rate (%)
| General UG | Life UG | General TZ
Execution Rate | 34 | 39 | 22
Overall Pass Rate | 31 | 36 | 19
Notes: General Uganda: 199 cases, execution 34%, pass 31%. Life Uganda: 201 cases, execution 39%, pass 36%. General Tanzania: 126 cases, execution 22%, pass 19%. General Ledger is the largest untouched block in all three.

## Slide 4
4
SIT (QA) | DEFECTS
SIT (QA) Defect Summary for Gen UG, Life UG & Gen TZ
General Uganda Defect Summary
Module | Closed | Deferred | Fixed | Pending | Total
Fixed Assets Management | 0 | 0 | 0 | 3 | 3
Total | 0 | 0 | 0 | 3 | 3
Closure Rate 0%
Resolution Rate 0%
Life Uganda Defect Summary
Module | Closed | Deferred | Fixed | Pending | Total
Fixed Assets Management | 0 | 0 | 0 | 3 | 3
Total | 0 | 0 | 0 | 3 | 3
Closure Rate 0%
Resolution Rate 0%
General Tanzania Defect Summary
Module | Closed | Deferred | Fixed | Pending | Total
Fixed Assets Management | 0 | 0 | 0 | 1 | 1
Cash and Bank Management | 0 | 0 | 0 | 1 | 1
Procurement | 0 | 0 | 0 | 1 | 1
Total | 0 | 0 | 0 | 3 | 3
Closure Rate 0%
Resolution Rate 0%
Notes: Defects: General Uganda 3 pending (Fixed Assets Management); Life Uganda 3 pending (Fixed Assets Management); General Tanzania 3 pending across Fixed Assets, Cash and Bank and Procurement. Closure and resolution rates 0% in all three.

## Slide 5
Thank you
www.simplify3x.com
5